**Project Planning Phase**

**(Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| **Date** | **22 October 2022** |
| **Team ID** | PNT2022TMID43281 |
| **Project Name** | Real-time communication system powered by AI for specially A bled |

|  |  |  |
| --- | --- | --- |
| **Title** | **Description** | **Date** |
| Literature Survey and Information Gathering | Gathering information by referring the technical papers, research publications etc. | 3 September 2022 |
| Prepare Empathy Map | To capture user’s pain and gains and Prepare a list of Problem Statement | 10 September 2022 |
| Ideation | Prioritize a top 3 ideas based on feasibility and importance | 17 September 2022 |
| Proposed Solution | Solution include novelty, feasibility, business model, social impact and scalability of solution | 24 September 2022 |
| Problem Solution Fit | Prepare Solution fit document | 1 October 2022 |
| Solution Architecture | Prepare Solution Architecture document | 1 October 2022 |
| Customer Journey | To understand user’s interactions and experiences with application | 8 October 2022 |
| Functional Requirement | Prepare functional Requirement | 12 October 2022 |
| Data flow Diagrams | Prepare Data flow diagram | 12 October 2022 |
| Technology Architecture | Prepare Technology Architecture diagram | 12 October 2022 |
| Milestone & sprint delivery plan | Lists the activities what we done &further plans | 22 October 2022 |
| Project Development- Delivery of sprint 1,2,3 &4 | Develop and submit the developed code by testing it | 24 October 2022 – 19 November 2022 |